**Timeline**

**November**

* Finish specs, make wireframes
* Basic set up: heroku, nodejs, github, etc.
* Create & finish login page
* Create & finish home page
* Finalize questions on checklist

**December**

* Begin & finish quick access 🡪 tool kit
* Begin working on “Add patient info”
* Begin working on “View patient info”
* Focus on back-end!!

**January**

* Work on design elements
* Finish working on Add Patient Info

**February**

* Finish working on View Patient Info

**March**

* Clean up code and test
* Complete working app by Spring Break
* Launch it for 20 users and test in last two weeks of March

**April**

* Make changes
* Officially launch!

